## Slide 1: Phase ⓪: Client-qualification review ascertains state of client maturity, readiness to adopt Watson-Education Mastery.
Offering Name | Mastery Readiness — Curriculum-digitization and -alignment workshop survey. |  |  |  |  |  | 
Objectives: | Introduced Watson-Education framework for curriculum digitization and alignment, prerequisite for scalable competency-based differentiated instruction, personalized learning. |  |  |  |  |  | 
 | Learning standards and progressions; Intended curriculum (course blueprints, curriculum maps, etc); Enrolled students and teacher assignments; |  |  |  | Standards-aligned evidence of learning; and Consistent criteria for associating evidentiary observations with proficiency/mastery states. |  | 
 | Perform qualitative, template-driven alignment analysis based on readily-available curriculum, assessment artifact. Provide readiness assessment using staged maturity model. |  |  |  |  |  | 
Approach: | Begin with template capturing curriculum scope (subject × grade level × campus). Review exemplary curriculum artifacts based on alignment, digitization criteria. Curriculum maps, course blueprints, scope & sequence, etc. Instructional guides, rubrics, formative-assessment examples and guidelines. Interim/summative assessments. |  |  |  | Review assessments plan to understand approach to, frequency of standards-aligned evidence of learning. Apply rubrics/heuristics to associate distinct grades, subjects with maturity-model stages. Synopsize results. Sketch out roadmap to advance state of curriculum digitization, alignment. |  | 
Deliverables: | Final review in PowerPoint format, including: ⧐ Qualitative assessment of the degrees of alignment and digitization of prospective clients’ curriculum and assessments; ⧐ Adoption-readiness recommendation based on template-driven maturity model; and ⧐ Recommended roadmap to digitize, improve alignment of curriculum and assessments. |  |  |  |  |  | 
Engagement Duration: |  | 3 weeks | IBM Effort: | 24 hours | 32 hours | Est Client Effort: | 36 hours

## Slide 2: Phase ① curriculum-alignment analysis empirically demonstrates clients’ readiness to adopt Watson-Education Mastery.
Offering Name: | Alignment indicators analysis for digitized curriculum. |  |  | 
Objectives: | Engender sufficient confidence on both sides to take commit to the investment of Watson-Education Mastery implementation. Acquaint prospective client with mechanics of curriculum-digitization and -alignment. Develop detailed mastery-implementation plan (proposal-quality Basis of Estimate). |  |  | 
Approach: | Specify scope limited to academic-course “block” defined by one subject × four courses (at most). Collect actual digitized-curriculum data from client. IBM digitizes “intended” curriculum (course blueprints, curriculum maps using Watson-Education Curriculum Tool (≳ 1.5 hrs/course × 6 courses ≳ 9 hrs client). Client provides 𝕤𝕚𝕞𝕡𝕝𝕚𝕗𝕚𝕖𝕕 SIS-extract student-course enrollment data for intended scope analysis (6 hrs client). Client provides standardized-aligned evidence of learning in structured, digitized format (12 hrs client). Client employs learning-standard mapping tool to associate learning standards (200 stds ÷ ≳15 stds/hr ≳ 12 hrs client). IBM performs curriculum-alignment analysis. (Tooling initially SQL+python, excel pivot tables.) (≳ 20 hrs) |  |  | 
 | Blueprints ↔︎ learning-standard progressions. Evidence of learning ↔︎ course blueprints. |  | Evidence of learning ↔︎ learning-standards progressions. Likely evidentiary, estimation coverage. | 
 | Review assessments plan to understand approach to, frequency of standards-aligned evidence of learning (1 hr IBM, 3 hrs client). Deliver report graphically depicting curriculum-alignment indicators (1½ hrs IBM, 6 hrs client). Update maturity assessment (2 hrs IBM, 4 hrs client review). 𝕆𝕡𝕥𝕚𝕠𝕟𝕤: ⓐ Client provides standards-aligned evidence of learning in source-system "native" format for 𝕠𝕟𝕖 assessments system. IBM expends 12 hours for ad-hoc "data-wrangling" to render in Watson-compliant format, including learning-standards mapping. ⓑ Client employs to-be-developed tool to map columns from source-system-extract to Watson-table columns (reduce 2a, 2c by 6 hrs both). |  |  | 
Deliverables: | Final report including PowerPoint, Excel artifacts including: ⧐ Quantitative “logical” indicators of extent of alignment of digitized curriculum and assessments based on actual client data; and ⧐ Detailed project plan — proposal-quality BoE — to fully operationalize Watson-Education Mastery. |  |  | 
Assumptions: | ⓵ Data and privacy agreement in effect for sharing data. |  | ⓶ Client’s curriculum aligned to Watson-supported learning-standards set. | 
Engagement Duration: 4 Weeks |  | Est IBM Effort: 74 hours |  | Est: Client Effort: 36 hours

## Slide 3: Phase ⓶ⓐ extends Watson-Education’s assessments-data integration to not-previously-encountered third-party vendors.
Offering Name: | ⓐ Assessments-data integration — unprecedented source. |  |  |  |  | 
Objectives: | Reusable logic to transform standards-aligned evidence of learning into Watson-Compatible format from unprecedented source. |  |  |  |  | 
Approach: | Work into existing assessments-data-integration framework. ⓵ Client provides cross-walk for learning-standard codes to map to Watson format (learning-standard cross-walk tool?). ⓶ Client provides cross-mapping for student id between enrollment (SIS) and assessments system (if necessary). ⓷ In consultation with 3ʳᵈ-party provider or client, IBM produces new logic to reshape system output, map to Watson-Mastery table specifications. ⓸ IBM integrates conversion logic into Watson-Education data-ingestion framework. 𝕆𝕡𝕥𝕚𝕠𝕟: ⓐ IBM performs learning-standard-code cross-mapping (16 hours additional effort). ⓑ Client employs to-be-developed tool to map columns from source-system-extract to Watson-table columns. |  |  |  |  | 
Deliverables: | ⧐ Functional demonstration of production-ready data-conversion logic for assessments-data source. |  |  |  |  | 
Assumptions: | ⓵ Client mediates relationship with 3ʳᵈ-party provider to provide IBM with access. ⓶ Third-party provider willing to play. ⓷ Third-party provider agrees to short list of SLAs (frequency, conformity, etc.). |  |  | ⓸ Measurements are recorded in Watson-Mastery-Supported fashion (pre-weighted cumulative or independent measurements) ⓹ Third-party system provides measurements aligned to digitized curriculum (verified by alignment indicators). |  | 
Engagement Duration: |  | 3 weeks | Est IBM Effort: | 80 hours | Est: Client Effort: | 34 hours

## Slide 4: Phase ⓶ⓑ extends Watson-Education’s assessments-data integration to previously-encountered third-party vendors.
Offering Name: | ⓑ Assessments-data integration — precedented source. |  |  |  |  | 
Objectives: | Configure logic to transform standards-aligned evidence of learning into Watson-Compatible format from precedented source. |  |  |  |  | 
Approach: | Work into existing assessments-data-integration framework. ⓵ Client provides cross-walk for learning-standard codes to map to Watson format (learning-standard cross-walk tool?). ⓶ Client provides cross-mapping for student id between enrollment (SIS) and assessments system (if necessary). ⓷ Use existing logic to reshape system output, map 3ʳᵈ-party provider or client to Watson-Mastery table specifications. ⓸ IBM configures existing conversion logic into Watson-Education data-ingestion framework. 𝕆𝕡𝕥𝕚𝕠𝕟: ⓐ IBM performs learning-standard-code cross-mapping (16 hours additional effort). |  |  |  |  | 
Deliverables: | ⧐ Functional demonstration of production-ready data-conversion logic for assessments-data source. |  |  |  |  | 
Assumptions: | ⓵ Client mediates relationship with 3ʳᵈ-party provider to provide IBM with access. ⓶ Third-party provider willing to play. ⓷ Third-party provider agrees to short list of SLAs (frequency, conformity, etc.). |  |  | ⓸ Measurements are recorded in Watson-Mastery-Supported fashion (pre-weighted cumulative or independent measurements) ⓹ Third-party system provides measurements aligned to digitized curriculum (verified by alignment indicators). |  | 
Engagement Duration: |  | 3 weeks | Est IBM Effort: | 60 hours | Est: Client Effort: | 27 hours

## Slide 5: Phase ⓶ⓒ Digitizes the client’s curriculum into a Watson-compatible framework.
Offering Name: | ⓒ Curriculum digitization. |  |  |  |  |  | 
Objectives: | Digitize academic curriculum so that it can be machine-aligned by Watson. |  |  |  |  |  | 
Approach: | ⓵ Bound scope to single-subject block of four standard-grade-level courses (limited to six distinct course blueprints). ⓶ Review client’s curriculum-baseline specifications (course blueprints, curriculum maps, scope & sequence, etc.) and consult for understanding. ⓷ IBMer (or partner) employs curriculum-management tool to enter the curriculum. ⓸ Review plan for, frequency of collection of standards-aligned evidence of learning for in-scope courses. |  |  |  |  |  | 
Deliverables: | ⧐ Load-ready Watson-conforming tables representing instructional-unit/learning-structure of in-scope courses delivered in (comma-separated variable (csv) (TBR) Watson-conforming format. |  |  |  |  |  | 
Assumptions: | ⓵ Client employs Watson-supported learning-standard regime (e.g., one that we get from Edgate, etc.). ⓶ Client employs relatively-centralized curriculum-governance practices: Relative uniformity at subject × grade-level throughout system. |  |  |  | ⓷ Client-organization curriculum authorities have documented and published instructional-unit/learning-standard scope for in-scope instructional courses. ⓸ Systems, plan exists for collection of standards-aligned evidence of learning at a frequency of not less than eight times during academic year for in-scope courses. |  | 
 | 𝕆𝕡𝕥𝕚𝕠𝕟: ⓐ IBM gives client a “starter” curriculum curriculum based on Open Educational Resource (OER) patterns, e.g., EngageNY. |  |  |  |  |  | 
Engagement Duration: |  | 3 weeks | Est IBM Effort: | 30 hours | 24 hours | Est: Client Effort: | 24 hours

## Slide 6: Phase ⓶ⓓ Digitize unsupported learning-standard regime (e.g., substantial deviation from commonly available state learning standards).
Offering Name: | ⓓ Curriculum digitization. |  |  |  |  | 
Objectives: | Digitize an unsupported learning-standards regime in Watson-compatible format. |  |  |  |  | 
Approach: | ⓵ Bound scope to single-subject block of four standard-grade-level courses (limited to six distinct course blueprints). ⓶ Carefully review the learning standards with the client to understand their structure and content. ⓷ IBMer (or partner) employs 𝕥𝕠-𝕓𝕖-𝕕𝕖𝕧𝕖𝕝𝕠𝕡𝕖𝕕 tool to capture the learning standards, their structure, and their progressions.. ⓸ IBMer (or partner) produces load-ready, conforming tables for learning standards and progressions. |  |  |  |  | 
Deliverables: | ⧐ Load-ready Watson-conforming tables for learning standards. |  |  |  |  | 
Assumptions: | ⓵ Client’s learning-standard baseline spans the instructional scope for all in-scope courses: It’s what they 𝕣𝕖𝕒𝕝𝕝𝕪 teach and measure. ⓶ Client employs relatively centralized curriculum-governance approach: consistent use of learning standards throughout system. ⓷ Client employs assessments framework providing frequent (≳ eight times/academic year) evidence-of-learning measurements against this learning-standard baseline. |  |  | ⓸ The learning-standards framework conforms to certain 𝕥𝕠-𝕓𝕖-𝕤𝕡𝕖𝕔𝕚𝕗𝕚𝕖𝕕 technical/structural criteria. ⓹ The client has developed vertical articulations (aka progressions) of the learning standards representing how they build upon each other. These articulations span the in-scope block of courses, as well as the key prerequisites for the earliest course in the block. |  | 
Engagement Duration: |  | 4 weeks | Est IBM Effort: | 96 hours | Est: Client Effort: | 60 hours
To be Revised

## Slide 7: Phase ⓷ configures Watson-Education Mastery to operate with the client’s aligned, digitized curriculum.
Offering Name: | Assessments-data integration |  |  |  |  |  | 
Objectives: | Assist the client to realize fully operational Mastery based on digitized, aligned curriculum. |  |  |  |  |  | 
Approach: | ⧐ Build upon, extend work products work products generated during alignment-indicators, ⧐ Specify scope in terms of one subject × four learning-standards grade-level block of academic courses. |  |  |  |  |  | 
Deliverables: | Scope of work graphically outlined in https://ibm.box.com/s/o5xoryfhdopo648r3wo8s9qdznlcwj4m |  |  |  |  |  | 
 | ⧐ Joint project plan for Mastery initialization. ⧐ Data-interface specification for 𝕞𝕚𝕟𝕚𝕞𝕦𝕞 data set — student course-section enrollment, teacher assignment, etc. — required for mastery operation. ⧐ Physical and logical configuration of Watson Education cloud meeting FERPA requirements for client. |  |  |  | ⧐ Configuration and access to Watson Education curriculum manager to digitize curriculum in Watson-conformable format. ⧐ Access to data-validation dashboarding for enrollment, assessments data. ⧐ Curriculum-alignment and -coverage indicators providing insight into breadth, depth of Mastery penetration into system. ⧐ "Go-live" event based on user-acceptance test. |  | 
Assumptions: | ⓵ Client sufficiently possesses digitized, aligned curriculum with assessments framework to derive benefit (verified by alignment indicators). ⓶ Client/partner possess data-preparation skills. ⓷ Solutions exist for automated data ingestion from essential third-party sources. |  |  |  | ⓸ Client employs Watson Curric-Mgt Tool to digitize curriculum (courses, instructional units, learning standards) in Watson-conforming format. (30 minutes/course × 6 courses/subject × 1 subjects ≈ 3 hrs) ⓹ Curriculum (proficiency specifications) in terms of generally available state learning standards (Common Core, TEKS, etc.). |  | 
 | 𝕋𝕆 𝔻𝕆: Deconvolve this workstream with data workstream. |  |  |  |  |  | 
Engagement Duration: |  | 90 days | Est IBM Effort: | 240 hours | 240 hours | Est: Client Effort: | 180 hours
To be Revised